## Slide 1: Planning presentation

## Slide 2: Introduction
ARIMAA
Game not solved
Made to be difficult for computers
Create an Artificial Intelligence
MCTS Algorithm
Optimization by parallelization

## Slide 3: Development Methodology
Agile Methodology:
Iterative software development
methodology for building and
testing the software incrementally.

## Slide 4: Key Areas:
Regular meetings
"To Do" list
Estimation of time and resources
Prioritization of tasks
Development using top to bottom approach
Feedback from the end user or the team
Iteration

## Slide 5: Planning Poker Estimation Technique
Method for workloads
The method:
  Guess workloads individually
  No influence on the others
The treatment of solutions:
  Eliminate singular guesses
  Discuss together what will be the workload then

## Slide 6: Environment
Human resources:
Team of 6 until January
Team of 3 after January
Technological resources:
Computers from INSA's computer science department
Grid'5000, a set of clusters of multi-core machines

## Slide 7: Risks analysis
Kinds of risk:
1) Resources
2) Organisation
3) Payments
4) Suppliers/Purchases
5) Technical
=> unavoidable
=> none
=> none
=> none

## Slide 8: Risks analysis
Kinds of risk:
5) Technical
=> Unexpected bugs can occur during the development
=> interoperability problems (Grid'5000 = linux, we currently use Windows)
Solution : dedicate enough time to fix them.
Solution : regular tests at the computer science department

## Slide 9: Important dates

## Slide 10: Tasks planning

## Slide 11: Conclusion
Agile methodology along our project
Poker method to get a better estimation of the workload
Analysis of Environment
  Internal and external resources
  Dates
  Risks
Schedule based on the aforementioned results