## Slide 1: Planning presentation
Fast and furious Game Playing : MonteCarlo drift
Students :
Prateek Bhatnagar Baptiste Bignon Mikaïl Demirdelen Gabriel Prevosto Dan Seeruttun--Marie Benoît Viguier
Supervisors :
Nikolaos Parlavantzas Christian Raymond
Year 2014-2015

## Slide 2: Introduction
Implementation of an artificial intelligence for Arimaa.
  Use of the Monte Carlo Tree Search algorithm
  Exploitation of parallelization on a set of clusters of multi-core machines
Creation of an user interface to test the algorithm against humans

## Slide 3: Contents
Introduction
Development Methodologies
Environment
Risk analysis
Important dates
Task planning
Conclusion

## Slide 4: Agile Methodology:
Iterative software development methodology for building and testing the software incrementally.
1. Development Methodologies

## Slide 5: Planning Poker Estimation Technique
Method for workloads
The method:
Guess workloads individually
No influence on the others
The treatment of solutions:
Eliminate singular guesses
Discuss together what will be the workload then
 | Gabriel | Prateek | Mikaïl | Baptiste | Benoît | Dan | Final Workload
MCTS general algorithm | 7,5 | 50 | 5 | 25 | 30 | 3 | 25
1. Development Methodologies

## Slide 6
Sprint 1
MCTS without parallelization
G.U.I.
MCTS to Connect4
MCTS to Arimaa
Sprint 2
Testing Actor Model
MCTS with parallelization
  Parallelization on CPU
  Parallelization on GPU
  Parallelization on Cluster
1. Development Methodologies

## Slide 7
Sprint 3
MCTS optimization
  Memory Management
  Boost Library
  Initial testing
HTML presentation
Sprint 4
Final testing
Final release (CD)
Final reports
1. Development Methodologies

## Slide 8: 2. Environment
Human resources:
Team of 6 until January
Team of 3 after January
Technological resources:
Computers from INSA's computer science department
Grid'5000, a set of clusters of multi-core machines

## Slide 9: 3. Risks analysis
Resources
Organisation
Payments
Suppliers/Purchases
Technical
Unavoidable
None
None
None
Kinds of risk :
Unexpected bugs can occur during the development
Interoperability problem
  (Grid'5000 = linux, we currently use Windows)
Solution : dedicate enough time to fix them.
Solution : regular tests at the computer science department.

## Slide 10: 4. Important dates

## Slide 11: 5. Tasks planning

## Slide 12: Conclusion
Agile methodology along our project
Poker method to get a better estimation of the workload
Analysis of Environment
  Internal and external resources
  Dates
  Risks
Schedule based on the aforementioned results